## Slide 1: Dangers of Change Approval Processes
By Gabriel Vance

## Slide 2: Outline
Knight Capital Incident
  Knight Capital Group
  Updated Code
  August 1, 2012
Ramifications
DevOps Reactions
Lessons Learned

## Slide 3: Knight Capital Group
Knight Capital Group
  Knight acted as a market-maker in the stock market.
  Market-makers primarily buy stocks when shareholders want to sell immediately, hoping to sell later for more.
The New York Stock Exchange (NYSE) held Knight in high esteem – Knight owned shared around 17% on the NYSE.
Their Electronic Trading Group (ETG) accounted for more than 3.3 billion trades, averaging about $21 billion daily.
On July 31, 2012, Knight held approximately $365 million in cash.

## Slide 4: Updated Code
NSYE was planning to launch a Retail Liquidity Program, which would give more accurate prices through brokers (e.g. Knight).
To prepare for the update, Knight updated their algorithms, SMARS.
  SMARS operated with parent/child components.
  The parent would interpret large orders (i.e. buy 100 shares of Microsoft stock).
  The child would then turn around and sell them in smaller parts (i.e. find 100 investors who wanted to buy Microsoft and sell them each 1 share).
This update was intended to replace old code within Knight.
Knight deployed the software to eight servers. Seven of the servers had properly functioning code, but the eighth defaulted and ran the old code.

## Slide 5: August 1, 2012
When the NYSE opened at 9:30 AM, large orders flooded the market.
At 9:31 AM, most of the exchange could tell the behavior was abnormal. What appeared to be a minor glitch that should’ve been solved in minutes was now seeming like the norm.
For 45-minutes, this behavior continued. Knight’s continued using their past code and ran up transactions that accounted for more than 50% of NYSE transactions.
Stocks fluctuated, with some gaining 10% of their values and others decreasing.
E-mails were dispatched with error messages, but e-mail systems weren’t being received as system alerts and were ignored.
When the problem was recognized, Knight effectively had no kill-switch and therefore had to uninstall the code from all the servers…except the one server that had never had the code in the first place.

## Slide 6: Ramifications
The parent component processed 212 orders.
SMARS sent out child orders of 4 million transactions totaling 397 million shares.
  Knight assumed $3.5 billion in net long positions and $3.15 billion in net short positions.
Knight lost an estimated $460 million in 45-minutes. In less than an hour, Knight went bankrupt.
After 48 hours, Knight was able to pay off the capital to cover losses (minus the $365 million on hand)
Knight was sold over the weekend to Getco LLC.

## Slide 7: DevOps Reactions
In terms of DevOps, there are many reactions to this scenario.
DevOps is dedicated to troubleshooting and implementing changes within the system.
  Problems can arise, but there should be several layers that bugs/errors have to permeate in order to cause actual harm.
  The inability for the staff to check their e-mails or receive any update regarding the state of their system not only led them astray in recognizing the problem but also hindered them from recognizing which server was misbehaving.
Agile development is meant for tasks that require solutions immediately. However, given the nature of Knight, this was not a company that could risk low
DevOps need to realize that small mistakes, even when only implemented in part, can lead to the collapse of a company or business.

## Slide 8: Lessons Learned
Human error led to this catastrophe. The engineer transferred the software correctly 7 times and only failed to do so on the 8th server.
  Automation could’ve easily solved this problem. An automatic update would’ve ensured each server had the proper code.
Fail-safes and alerts were not functioning correctly. Operaters were too relaxed being that it was opening day for changes.
  Deployment of products is always a tense moment. This can be eased by having a handful of operator monitoring technology and diagnosing any failures.
Testing and troubleshooting lower the probability of errors.
  Had the code been tested prior to the grand release of the updated system, much of the damage could’ve been avoided or mitigated.

## Slide 9: Resources
Bob Aiello (2012). What Knight Capital Group Needs to Know about DevOps. Retrieved from:
  https://www.techwell.com/techwell-insights/2012/08/what-knight-capital-group-needs-know-about-devops
Dan Olds (2012). How one bad algorithm cost traders $440m. Retrieved from:
  https://www.theregister.co.uk/2012/08/03/bad_algorithm_lost_440_million_dollars/
Doug Seven (2017). Knightmare: A DevOps Cautionary Tale. Retrieved from:
  https://dougseven.com/2014/04/17/knightmare-a-devops-cautionary-tale/

## Slide 10: Resources
Matt Koppenheffer (2012). Everything You Need to Know About the Knight Capital Meltdown. Retrieved from:
  https://www.fool.com/investing/general/2012/09/14/everything-you-need-to-know-about-the-knight-capit.aspx
Saroj Kar (2013). How poor DevOps culture led to a $465M trading loss for Knight Capital. Retrieved from:
  https://siliconangle.com/2013/10/25/how-poor-devops-culture-lead-to-a-465m-trading-loss-for-knight-capital/
U.S. Securities and Exchange Commission (2013). SEC Charges Knight Capital With Violations of Market Access Rule. Retrieved from:
  https://www.sec.gov/news/press-release/2013-222